# Project Planning & Management Document

### 1. Project Overview

· Ro-Da

· Siddhi Vaity & Anindita Vaishnava Hazra

· RoboDangal is a real-time, competitive, two-player combat game set in a physical arena.    The experience merges the excitement of classic sumo wrestling with the precision and control of remotely operated robotics. Players pilot their own ESP32-powered bot from a mobile device, using Bluetooth-based joystick controls to manoeuvre, attack, and survive within the arena boundaries.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Anindita Vaishnava Hazra | Team member 1 | - 3D rendering - Documentation - Ordering the components - Final Metal Model - Making the entire Final Video |
| Siddhi Dilip Vaity | Team member 2 | - Making the list of the required components - Final Electrical Circuit Diagram - Making the System Architecture and Block Diagram - Making the Flow chart for the code - UI frontend and backend (software) - Testing the components - Prototyping code - Hardware Circuit - De-bugging - Testing all the components - Last-minute building and fixing of the project - Making the entire Presentation - Making the laser cutting file |

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | - Ideation - Approval |  | Done |
| Week 1 | - Components should be ready - The basic flow of the code should be done - The model should be ready | - Making the list of the required components - Finalising the Project - Ordering the components - Starting 3D rendering - Making the Electric Circuit Diagram | Components yet to come, Model and code flow in progress |
| Week 2 | - Prototype of the final model and user testing - Final working codes - Building the Final Electric Circuit | - UI frontend - Coding - Building the Mechanical circuit - Making the prototype - Testing the components | UI frontend & backend, coding done. Components yet to come. |
| Week3 | - Complete the final Project | - Complete the final Project | Coding Done, everything done, issue with the ESP |

### 4. Weekly Progress Log

| Week | Planned Tasks | Completed tasks | Challenges faced | Solutions | Next Steps |
| --- | --- | --- | --- | --- | --- |
| Week 0 | 1. Ideation and Approval 2. Ordering the components | Done | - | - | - |
| Week 1 | 1. Components should arrive 2. Final Planning of the code 3. Model (outer shell) should be complete | 1. Components did not come. 2. Code Planning completed 3. Model still not done | Planning of the model was a challenge, because we wanted the outer layer to be conductive for capacitive touch, so we had to rework the model again and again | Iterated with foamboard and aluminium foil | Working on the model, waiting for the components and keeping the final code ready |
| Week 2 | 1. Components should arrive 2. Final MicroPython Code Completion 3. Final MIT code completion (UI and Backend) 4. Model completion | 1. Components did not come. 2. Final Micropython code completed. 3. Final MIT code completed 4. Model still in progress | 1.It was very difficult to code as the components weren’t there 2. Model Progress lagged | 1. Used other similar components to check if the code is working or not. 2. Ideated that we can use soda cans to make the outer capacitative covering. | Checked and finalised the codes; the codes were ready, but the model and components were not |
| Week 3 | - Complete the entire project |  | 1. Got to work with the components only on Monday. 2. Not enough time for prototyping. 3. ESP died ( was working on the laptop but refused to work independently 4. Last-minute model making and Laser cutting 5. Delayed cutting 6. Capacitative touch issue | 1. Did not really find a solution, tried and failed, tried many different ways to fix the components and make them work. Used Insulation tape inside to not detect the touch of the components which are inside. | Worked and learnt a lot about how it could be executed. One of the bots worked; the other had a Bluetooth problem, but was still working. |